Project Charter

Project Name: Improving Gummy Packing Efficiency at Ayrloom

Business/Location: Beak & Skiff (Ayrloom Division), 4472 Cherry Valley Trpk, Route 20

Team Leader:

Champion: Bryanna Cortese, COO

Project Description/Mission: Enhance productivity in the gummy filling operation at Ayrloom by optimizing the manual packing process. The goal is to increase the packing efficiency from 50-60 pouches per hour to 70 pouches per hour per person while reducing the error margin from 5% to 1.5%.

Problem Statement: The current manual packing process results in inefficiencies and high error rates. The productivity rate of 50-60 pouches per hour per person is below the desired target, and error margins stand at 5%, leading to rework and potential product wastage. Challenges include issues with sour gummies and lack of error-proofing mechanisms.

Business Case: Enhancing the packing process will lead to increased productivity, reduced errors, and cost savings. This will improve operational efficiency, support business growth in the expanding cannabis market and maintain product quality and customer satisfaction.

Deliverables:

- Improved packing process flow

- Error-proofing measures implemented

- KPIs for performance tracking

- Training materials for staff on new procedures

Goals/Metrics:

- Increase packing efficiency to 70 pouches per hour per person

- Reduce error margin from 5% to 1.5%

- Establish KPIs to monitor ongoing performance

Process & Owner: Packing Process Owner: Carrie (Packing Lead)

Project Scope Is:

- Optimization of the manual packing process

- Implementation of error-proofing measures

- Training and development of packing staff

- Utilization of available automated equipment

Project Scope Is Not:

- Redesigning the entire supply chain

- Changing external suppliers

- Modifying product formulations

Key Customers:

- Internal: Operations Team, Quality Control Team

- External: Retailers and End Consumers

Customer Expectations:

- Consistent product quality

- Timely delivery of products

- Reduction in packaging errors

Milestones:

- Project Start: 01/31/25

- Process Analysis Completion:

- Implementation of Improvements:

- Training Completion:

- Project Completion:

Expected Business Benefits:

- Hard Cost Savings: Reduced labor costs due to increased efficiency

- Soft Cost Savings: Lower rework costs and improved employee satisfaction

- Speed: Faster packing times

- Compliance: Enhanced quality control and audit processes

- Intangible: Improved team morale and customer satisfaction

Est. Savings:

Team Members:

- Sai Santosh Gangawane – Engineering Management

- Katherine Rodrigues Acosta – MBA

- Meet Patel – Engineering Management

- Meghanath Somarowthu – Business Analytics

- Ashish Kushwaha – Data Science

- Carrie - Packing Lead

- Ana - Packaging Team

- Evan - Packaging Team

- Tessa - Packaging Team

- Lisa - Packaging Team

- Madaline - Packaging Team

- Morgan - Packaging Team

Expected Resource Needs:

- Data collection tools for performance tracking

Risk Assessment:

- Resistance to change from staff

- Potential equipment malfunctions

- Supply chain delays impacting implementation

Roles & Responsibilities:

- Carrie (Packing Lead): Oversees the packing process, ensures quality control, manages daily operations, and facilitates training.

- Packaging Team (Ana, Evan, Tessa, Lisa, Madaline, Morgan): Responsible for filling pouches, sealing, conducting weight checks, and reporting discrepancies.

Prepared By:

- Sai Santosh Gangawane – Engineering Management

- Katherine Rodrigues Acosta – MBA

- Meet Patel – Engineering Management

- Meghanath Somarowthu – Business Analytics

- Ashish Kushwaha – Data Science

Date (Last Revision): 02/06/25